JARVIS  AI

Complete Build Master Plan

Part 1 of 2  —  Phase 0 through Phase 5

────────────────────────────────────────────────────

| TOTAL PROMPTS | TOTAL DAYS | PART 1 COVERS | PART 2 COVERS |
| --- | --- | --- | --- |
| 14 Prompts | 10 Days | Prompts #1 to #5 (Days 0 – 4) | Prompts #6 to #14 (Days 5 – 10) |

MASTER PHASE MAP — ALL 14 PROMPTS

ℹ  This is your full roadmap. Part 1 covers Phases 0 to 5. Part 2 covers Phases 6 to 10 and Extra Features.

| PHASE | NAME | PROMPT | DAY | TYPE |
| --- | --- | --- | --- | --- |
| 0 | Pre-Setup and Downloads | No prompt | Day 0 | Manual steps |
| 1 | Project Folder Structure | Prompt #1 | Day 1 AM | Cursor |
| 2 | Database and Schema | Prompt #2 | Day 1 PM | Cursor |
| 3 | Face Recognition System | Prompt #3 | Day 2 | Cursor |
| 4 | Voice Engine STT and TTS | Prompt #4 | Day 3 AM | Cursor |
| 4B | Voice Cloning — Manual | No prompt | Day 3 – 4 | Manual steps |
| 5 | AI Brain and Personality | Prompt #5 | Day 4 | Cursor |
| 6 | Multilingual Engine | Prompt #6 | Day 5 AM | Cursor |
| 7 | Self-Learning System | Prompt #7 | Day 5 PM | Cursor |
| 8 | Safe Code Writer | Prompt #8 | Day 5 PM | Cursor |
| 9 | Conversation Skills Library | Prompt #9 | Day 6 AM | Cursor |
| 10 | Emotion and Tone System | Prompt #10 | Day 6 PM | Cursor |
| 11 | 3D Boot Screen and Main HUD | Prompt #11 | Day 7 – 8 | Cursor |
| 12 | Admin Panel and Widgets | Prompt #12 | Day 8 | Cursor |
| 13 | Real-Time Conversation Panel | Prompt #13 | Day 8 PM | Cursor |
| 14 | Full Integration and Launch | Prompt #14 | Day 9 – 10 | Cursor |

PHASE 0 — PRE-SETUP   ( Day 0 — Before Any Coding )

ℹ  Complete everything in this phase before opening Cursor. The downloads are large — start them now and they will run in the background while you do other setup tasks.

Step 1 — Check Your PC Specs

Open Task Manager  →  press Ctrl + Shift + Esc  →  click the Performance tab. Note your numbers below.

| WHAT TO CHECK | YOUR PC RESULT | WHICH AI MODEL TO USE |
| --- | --- | --- |
| RAM — 8 GB | ... | Use llama3.2:3b (small, fast) |
| RAM — 16 GB | ... | Use llama3.1:8b ← RECOMMENDED |
| RAM — 32 GB | ... | Use llama3.1:70b (best quality) |
| GPU — NVIDIA RTX | ... | Enable CUDA later for 3x speed |
| GPU — None | ... | CPU mode — still works fine |
| Free Storage | ... | Need at least 50 GB free |

Step 2 — Install These Tools

1.  Python 3.11  —  Go to python.org — download version 3.11.x — during install CHECK the box "Add Python to PATH"

2.  Node.js 20 LTS  —  Go to nodejs.org — download the LTS version — install with all default settings

3.  Git  —  Go to git-scm.com — install with all default settings

4.  Audacity  —  Go to audacityteam.org — download free — you will use this to record your voice later

5.  Cursor IDE  —  Go to cursor.com — install — sign in with your account — this is where all coding happens

6.  DB Browser for SQLite  —  Go to sqlitebrowser.org — download free — used to inspect your database visually

⚠  Use Python 3.11 only. Do NOT use 3.12 or 3.10. Both InsightFace and Coqui TTS will break on other versions. This is the most common mistake.

Step 3 — Start All Downloads Now

ℹ  Open a terminal and run each command below. They download in the background — start all of them together. Total download size is around 10 to 15 GB. This can take 30 min to 2 hours.

DOWNLOAD 1 — Ollama  (the AI brain, around 4.7 GB)
   Go to ollama.com → download the Windows installer → run it
   After installing, open a new terminal and type:
   ollama pull llama3.1
DOWNLOAD 2 — Python packages  (all at once)
   pip install libretranslate
   pip install openai-whisper
   pip install insightface onnxruntime opencv-python
   pip install TTS
   pip install fastapi uvicorn websockets chromadb python-dotenv
   pip install langdetect schedule webrtcvad vosk playsound fuzzywuzzy
DOWNLOAD 3 — Pre-load the voice model  (around 500 MB)
   python -c "import whisper; whisper.load_model('small')"
DOWNLOAD 4 — Pre-load the face model  (around 500 MB)
   python -c "import insightface; a=insightface.app.FaceAnalysis(); a.prepare(ctx_id=0)"
DOWNLOAD 5 — LibreTranslate language packs  (around 2 GB)
   libretranslate --host 0.0.0.0 --port 5000
   Note: First run auto-downloads language packs. Wait until done, then Ctrl+C to stop.

Step 4 — Write Your 50 Recording Sentences

ℹ  Write these sentences in a text file right now. You will record them in Phase 4B. Having them ready saves a lot of time during the recording session.

Write 50 sentences in a file called voice_sentences.txt.
Spread them across these 5 categories — 10 sentences each:
CATEGORY 1 — Normal Hinglish  (everyday speech, relaxed)
   "Yaar aaj kuch kaam hai kya?"
   "Bhai meeting 9 baje hai, prepare kar lo"
   "Haan theek hai, main dekh leta hoon"
   ... write 7 more like this
CATEGORY 2 — Technical / Jarvis style
   "JARVIS system check complete — all systems nominal"
   "Initializing face recognition module"
   "Database connection established successfully"
   ... write 7 more like this
CATEGORY 3 — Questions
   "Kya hua? Sab theek hai na bhai?"
   "Batao, kya chahiye tumhe?"
   ... write 8 more like this
CATEGORY 4 — Bhojpuri and Hindi
   "Ka haal ba raja? Sab theek ba?"
   "Haan beta, abhi kar deta hoon"
   ... write 8 more like this
CATEGORY 5 — Emotional lines  (say each one with the matching feeling)
   EXCITED:  "BHAI YEH TOH EKDUM KAMAL HAI!"
   URGENT:   "Jaldi karo, time bilkul nahi hai!"
   CALM:     "Theek hai. Sab sort ho jayega."
   SAD:      "Haan... samajh gaya..." (speak slowly)
   CARING:   "Sab theek ho jayega, chinta mat karo"

Step 5 — Create Project Folder and Set Up Git

Create a new folder anywhere on your PC and open it in terminal:
   mkdir JARVIS-AI
   cd JARVIS-AI
Set up Git so your work is always saved and recoverable:
   git init
   git config user.name "Yashit"
   git config user.email "your@email.com"
Create and activate a virtual environment:
   python -m venv jarvis_env
   jarvis_env\Scripts\activate        ← Windows
   source jarvis_env/bin/activate      ← Mac or Linux
You should see  (jarvis_env)  appear at the start of your terminal line.
That means the environment is active. Run this every time you open a terminal.
Verify Python version is correct:
   python --version
   Output should say:  Python 3.11.x   ← correct

✅  Phase 0 is done when — all downloads finished, venv created and active, 50 sentences written, all tools installed.

PHASE 1 — PROJECT STRUCTURE   ( Day 1 Morning )

ℹ  WHERE to run this prompt:  Open Cursor  →  File  →  Open Folder  →  select your empty JARVIS-AI folder  →  press Ctrl + I to open Composer  →  paste the prompt below.

Composer is different from Chat. Composer (Ctrl+I) can create and edit multiple files at once. Always use Composer for these prompts, not the chat sidebar.

PROMPT  #1

WHERE:  Cursor Composer  —  empty JARVIS-AI folder     WHEN:  Day 1 Morning — first thing to do

WHAT TO BUILD

Create the complete folder and file structure for JARVIS-AI — a Jarvis-style desktop AI assistant.

Use these technologies:

Backend  →  Python 3.11 + FastAPI + WebSockets

Frontend →  Electron + React + Three.js + Framer Motion + Tailwind CSS

Database →  SQLite for structured data  +  ChromaDB for AI memory

Voice    →  Coqui TTS for speaking  +  OpenAI Whisper for listening  +  Vosk for wake word

Face     →  InsightFace + OpenCV for face recognition

FOLDER STRUCTURE TO CREATE

Create all folders and placeholder files exactly as shown:

JARVIS-AI/

├── backend/

│   ├── main.py                  ← FastAPI app entry point

│   ├── config.py                ← loads .env settings

│   ├── face/

│   │   ├── scanner.py           ← 12-second face scan loop

│   │   ├── embeddings.py        ← save and match face vectors

│   │   ├── register.py          ← register new user faces

│   │   └── api.py               ← FastAPI routes for face

│   ├── voice/

│   │   ├── stt.py               ← Whisper speech to text

│   │   ├── tts.py               ← Coqui text to speech

│   │   ├── wake_word.py         ← Vosk wake word detection

│   │   ├── emotion_voice.py     ← emotion detection and voice params

│   │   └── api.py               ← FastAPI routes for voice

│   ├── ai/

│   │   ├── brain.py             ← Ollama connection and streaming

│   │   ├── personality.py       ← 5 personality type prompts

│   │   ├── memory.py            ← ChromaDB per-user memory

│   │   ├── context.py           ← conversation context builder

│   │   ├── unknown_detector.py  ← detects when AI does not know something

│   │   ├── pending_manager.py   ← manages queue of unknown questions

│   │   ├── self_learner.py      ← orchestrates the learning pipeline

│   │   └── code_writer/

│   │       ├── writer.py        ← generates new Python response functions

│   │       ├── validator.py     ← checks syntax and safety before writing

│   │       ├── backup.py        ← creates backup before any file edit

│   │       └── rollback.py      ← restores a file from backup

│   ├── language/

│   │   ├── detector.py          ← detects Hindi / Hinglish / Bhojpuri / English

│   │   ├── translator.py        ← LibreTranslate wrapper

│   │   ├── hinglish.py          ← formats text as natural Hinglish

│   │   ├── bhojpuri.py          ← Bhojpuri response template bank

│   │   └── api.py               ← FastAPI routes for language

│   └── responses/

│       ├── learned_responses.py ← Jarvis writes here automatically

│       ├── conversation_skills.py  ← 25 conversation type banks

│       ├── hinglish_responses.py

│       ├── bhojpuri_responses.py

│       ├── emotion_responses.py

│       ├── response_router.py   ← matches input to conversation type

│       └── tone_mapper.py       ← picks emotion for each response

├── frontend/

│   ├── electron/main.js         ← Electron desktop window config

│   ├── public/sounds/           ← boot chime and notification sounds

│   └── src/

│       ├── App.jsx

│       ├── main.jsx

│       ├── store/jarvisStore.js  ← Zustand global state

│       ├── hooks/useJarvis.js   ← master hook for all API calls

│       ├── components/

│       │   ├── BootScreen.jsx

│       │   ├── HUD.jsx

│       │   ├── CentralOrb.jsx

│       │   ├── ConversationPanel.jsx

│       │   ├── FaceScanner.jsx

│       │   ├── VoiceWave.jsx

│       │   ├── UserCard.jsx

│       │   ├── SystemStats.jsx

│       │   ├── AdminPanel.jsx

│       │   └── WidgetGrid.jsx

│       └── styles/globals.css

├── database/

│   ├── schema.sql

│   ├── db_init.py

│   ├── models.py

│   └── crud.py

├── models/

│   ├── male_voice/              ← empty now, filled after voice cloning

│   └── female_voice/            ← empty now, filled after voice cloning

├── voice_data/

│   ├── male/  →  calm/  happy/  sad/  urgent/  sarcastic/  caring/

│   └── female/  →  same 6 folders

├── backups/                     ← auto-created before any file edit

├── docs/daily_log.md

├── tests/

├── .env                         ← your real secrets (gitignored)

├── .env.example                 ← template with all variable names

├── .gitignore

├── requirements.txt

├── package.json                 ← frontend packages

├── start.bat                    ← one-click launch for Windows

└── start.sh                     ← one-click launch for Mac/Linux

REQUIREMENTS.TXT — INCLUDE ALL OF THESE

fastapi==0.110.0   uvicorn   websockets   python-dotenv

chromadb   openai-whisper   insightface   onnxruntime

opencv-python   TTS   webrtcvad   vosk   playsound

schedule   langdetect   fuzzywuzzy   python-levenshtein

PACKAGE.JSON — INCLUDE ALL OF THESE

react   react-dom   three   @react-three/fiber   @react-three/drei

framer-motion   zustand   tailwindcss   electron   vite

recharts   react-grid-layout

.ENV.EXAMPLE — CREATE WITH THESE VARIABLES

OLLAMA_URL=http://localhost:11434

OLLAMA_MODEL=llama3.1

DB_PATH=./database/jarvis.db

CHROMA_PATH=./database/chroma

WHISPER_MODEL=small

MALE_VOICE_MODEL=./models/male_voice/best_model.pth

FEMALE_VOICE_MODEL=./models/female_voice/best_model.pth

FACE_SCAN_TIMEOUT=12

FACE_CONFIDENCE_THRESHOLD=0.85

LIBRETRANSLATE_URL=http://localhost:5000

ADMIN_USER_ID=1

BACKEND_PORT=8000

BACKUP_PATH=./backups/

GLOBALS.CSS — CREATE WITH THESE CSS VARIABLES

:root {

--bg:      #0A0A0F;   --navy:   #0A0E1A;

--cyan:    #00D4FF;   --blue:   #1E90FF;

--green:   #00FF88;   --orange: #FF6B35;

--text:    #E8F4FD;   --dim:    #4A5568;

}

FINAL INSTRUCTIONS

Add a comment at the top of every file:

# JARVIS-AI  |  Phase X  |  filename.py

After creating everything, show me the folder tree to confirm.

✔  AFTER THIS PROMPT — DO THESE STEPS:

1.  Run:  pip install -r requirements.txt   (takes 10 to 20 minutes)

2.  Run:  cd frontend  then  npm install   (takes 5 minutes)

3.  Verify in Cursor sidebar — every folder and file should exist

4.  Copy .env.example to .env and fill in your values

5.  Run:  git add .   then   git commit -m "Phase 1: Project structure complete"

PHASE 2 — DATABASE SYSTEM   ( Day 1 Afternoon )

ℹ  WHERE to run this prompt:  In Cursor sidebar  →  click on the database/ folder  →  press Ctrl + I  →  paste the prompt below.

What Gets Stored in the Database

| DATA | TABLE NAME | WHY IT IS NEEDED |
| --- | --- | --- |
| User profiles | users | Different personality and language per person |
| Face vectors | face_embeddings | Identify who is standing in front of camera |
| Conversations | conversations | Full history of everything said |
| AI semantic memory | user_memory | ChromaDB meaning-based memory recall |
| Personality config | personality_profiles | Tone, speed, slang style per user |
| Tasks and reminders | tasks | User productivity features |
| Unknown questions | pending_learning | Questions admin needs to answer |
| Trained responses | learned_responses | Responses written by code writer |
| Editable file list | code_sandbox | Files Jarvis is allowed to edit |
| Admin alerts | admin_notifications | Notify admin of pending work |

PROMPT  #2

WHERE:  Cursor Composer  —  database/ folder open in sidebar     WHEN:  Day 1 Afternoon — after Prompt 1 packages are installed

WHAT TO BUILD

Build the complete database system for JARVIS-AI.

Create all files inside the database/ folder.

FILE 1  —  database/schema.sql

Write CREATE TABLE IF NOT EXISTS statements for all 10 tables:

TABLE 1:  users

id INTEGER PRIMARY KEY AUTOINCREMENT

name TEXT NOT NULL

role TEXT  —  must be one of: admin, user, guest, child

language_pref TEXT DEFAULT hinglish

personality_style TEXT DEFAULT casual

energy_level TEXT DEFAULT medium

humor_type TEXT DEFAULT light

nickname TEXT

face_registered BOOLEAN DEFAULT 0

voice_registered BOOLEAN DEFAULT 0

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP

TABLE 2:  face_embeddings

id, user_id (FK to users), embedding_blob BLOB,

photo_path TEXT, confidence REAL, captured_at TIMESTAMP

TABLE 3:  conversations

id, user_id (FK), message TEXT, response TEXT,

language TEXT, emotion TEXT, confidence_score REAL,

processing_time_ms INTEGER, timestamp TIMESTAMP

TABLE 4:  user_memory

id, user_id (FK), memory_type TEXT, content TEXT,

importance_score REAL DEFAULT 0.5, embedding_blob BLOB, created_at

TABLE 5:  personality_profiles

id, user_id (FK UNIQUE), tone TEXT, speed TEXT,

slang_bank TEXT, references_json TEXT,

filler_words TEXT, language_mix_ratio TEXT DEFAULT 60:40, updated_at

TABLE 6:  tasks

id, user_id (FK), title TEXT, description TEXT,

status TEXT DEFAULT pending, priority TEXT DEFAULT medium,

reminder_time TIMESTAMP, created_at TIMESTAMP

TABLE 7:  pending_learning

id, asked_by_user_id (FK), original_question TEXT,

similar_questions_json TEXT, frequency_count INTEGER DEFAULT 1,

first_asked_at TIMESTAMP, last_asked_at TIMESTAMP,

status TEXT DEFAULT pending

TABLE 8:  learned_responses

id, trigger_phrases_json TEXT, response_template TEXT,

language TEXT DEFAULT hinglish, emotion_tone TEXT DEFAULT calm,

code_function_name TEXT, code_file_path TEXT,

created_by_admin INTEGER (FK), is_active BOOLEAN DEFAULT 0, created_at

TABLE 9:  code_sandbox

id, file_path TEXT UNIQUE, file_name TEXT,

allowed_to_edit BOOLEAN DEFAULT 0,

last_modified TIMESTAMP, modified_by TEXT, backup_path TEXT

TABLE 10:  admin_notifications

id, type TEXT, message TEXT, related_id INTEGER,

is_read BOOLEAN DEFAULT 0, created_at TIMESTAMP

FILE 2  —  database/db_init.py

Create a script that does all of this when run:

1. Runs schema.sql to create all 10 tables

2. Inserts the admin user if they do not exist:

id=1, name="Yashit", role="admin", language_pref="hinglish"

3. Inserts personality profile for Yashit:

tone="casual", slang_bank="bhai,yaar,bro"

4. Inserts 4 rows into code_sandbox with allowed_to_edit=1:

backend/responses/learned_responses.py

backend/responses/hinglish_responses.py

backend/responses/bhojpuri_responses.py

backend/responses/emotion_responses.py

5. Initializes ChromaDB at the CHROMA_PATH from .env

Creates collection named "user_1" for the admin

6. Prints  "JARVIS Database initialized successfully"  on success

7. Can be re-run safely — use IF NOT EXISTS everywhere

FILE 3  —  database/models.py

Write a Python dataclass for every table.

Use full type hints on all fields.

Include __post_init__ validation where it makes sense.

FILE 4  —  database/crud.py

Write complete CRUD functions for every table.

IMPORTANT ACCESS CONTROL RULE:

Every function takes user_id as a parameter.

If user_id == 1  →  no WHERE filter  →  sees all rows from all users.

If user_id != 1  →  always add WHERE user_id = that value.

This makes the admin automatically see everything.

These specific functions are required:

get_user_by_id(user_id)

get_user_by_face(embedding_vector)  →  cosine similarity match

get_all_users()  →  admin only

save_face_embedding(user_id, embedding_blob)

get_all_embeddings()  →  returns list of (user_id, embedding)

save_conversation(user_id, message, response, language, emotion, confidence, ms)

get_conversations(user_id, limit=50)

save_memory(user_id, type, content, importance)

get_pending_questions(limit=20)  →  sorted by frequency_count DESC

mark_question_answered(question_id, answer, admin_id)

save_learned_response(trigger_phrases, response, language, emotion, func_name, file_path, admin_id)

get_active_learned_responses()

add_admin_notification(type, message, related_id)

get_unread_notifications()

✔  AFTER THIS PROMPT — DO THESE STEPS:

1.  Run:  python database/db_init.py   →   should print "initialized successfully"

2.  Open DB Browser for SQLite  →  open jarvis.db  →  verify all 10 tables exist

3.  Check the users table  →  Yashit should be there as admin with id = 1

4.  Check code_sandbox table  →  4 rows should exist with allowed_to_edit = 1

5.  Test one function:  python -c "from database.crud import get_user_by_id; print(get_user_by_id(1))"

6.  Run:  git commit -m "Phase 2: Database schema and CRUD complete"

PHASE 3 — FACE RECOGNITION SYSTEM   ( Day 2 )

ℹ  WHERE to run this prompt:  In Cursor sidebar  →  click on backend/face/ folder  →  press Ctrl + I  →  paste the prompt below.

How Face Recognition Works in JARVIS

Camera opens  →  captures a frame every 0.5 seconds
     ↓
InsightFace converts the face into 512 numbers  (called an embedding vector)
     ↓
Compare those 512 numbers against all stored embeddings using cosine similarity
     ↓
If similarity score > 0.85  →  MATCH FOUND  →  load that user's profile
If similarity score < 0.85  →  no match  →  ask person to type their name
If no face detected for 12 seconds  →  say a random fallback line

PROMPT  #3

WHERE:  Cursor Composer  —  backend/face/ folder open     WHEN:  Day 2 — after Phase 2 database is working

WHAT TO BUILD

Build the complete face recognition system for JARVIS-AI.

All 4 files go inside backend/face/

Use InsightFace and OpenCV  —  both free and fully local, no cloud needed.

FILE 1  —  backend/face/embeddings.py

Write these functions:

extract_embedding(frame)

Use insightface.app.FaceAnalysis with the buffalo_l model.

Return a 512-float numpy array for the largest face in the frame.

Return None if no face is detected.

save_embedding(user_id, frame, db_path)

Call extract_embedding to get the vector.

Serialize with pickle and save as BLOB in face_embeddings table.

Also save the photo as a JPG file to  faces/{user_id}_{timestamp}.jpg

Return True on success.

load_all_embeddings(db_path)

Load all rows from face_embeddings table.

Deserialize each BLOB with pickle.

Return a list of tuples:  (user_id, numpy_array)

match_face(frame, db_path)

Extract embedding from the current frame.

Load all stored embeddings.

Calculate cosine similarity between new embedding and each stored one.

If the best similarity score > 0.85  →  return  (user_id, score)

If no match above threshold  →  return None

FILE 2  —  backend/face/register.py

Write this function:

register_new_user(name, role, language, db_path)  →  returns new user_id

Step 1:  Insert user into users table and get the new user_id.

Step 2:  Open camera and guide the user with printed messages:

Photo 1: "Seedha camera mein dekho"

Photo 2: "Thoda left turn karo"

Photo 3: "Thoda right turn karo"

Photo 4: "Thoda upar dekho"

Photo 5: "Natural raho, relax karo"

Step 3:  For each angle — wait 2 seconds  →  capture frame  →  call save_embedding()

Step 4:  Print  "Registered! User ID: {user_id}"  and return user_id.

FILE 3  —  backend/face/scanner.py

Build the main scan loop as a class called FaceScanner.

Create these two lists of random fallback messages:

TIMEOUT_LINES  —  used when no face detected after 12 seconds:

"Bhai camera mein aao theek se, scan nahi ho raha..."

"Arre yaar, pehchaan nahi paya — naam batao?"

"Face scan failed. Kaun ho tum? Bolo toh..."

"Hmm... system confused hai. Apna naam bolo please"

"Yaar andhere mein ho kya? Dikhte nahi..."

"Oye! Camera ke saamne aao theek se"

NO_MATCH_LINES  —  used when a face is seen but not recognized:

"Naya chehra hai. Register karna chahoge?"

"Tumhe pehle nahi dekha — kaun ho tum?"

"Database mein nahi ho — register karo"

Write the scan() method with timeout=12 seconds:

Open camera and start a timer.

Every 0.5 seconds: capture a frame and call match_face().

If match found before timeout:

Load full user profile from database.

Emit via WebSocket:  { status: "confirmed", user: profile }

Return the user profile as a dict.

If no face detected for 12 seconds:

Pick a random line from TIMEOUT_LINES.

Emit via WebSocket:  { status: "timeout", message: chosen_line }

Return None.

If face found but no match:

Pick a random line from NO_MATCH_LINES.

Emit:  { status: "unknown", message: chosen_line }

Return None.

Throughout scanning, emit progress updates:

{ status: "scanning", progress: 0 to 100, face_detected: true/false }

FILE 4  —  backend/face/api.py

Create a FastAPI router with prefix="/face" and these routes:

POST /face/scan

Start the face scanner.

Stream progress events as JSON via WebSocket.

Return the final result.

POST /face/register

Body:  { name, role, language_pref }

Call register_new_user() and return:  { user_id, success }

GET /face/users

Admin only (check that user_id == 1 in the request header).

Return all users who have face_registered = True.

DELETE /face/user/{user_id}

Admin only.

Delete the user and all their face_embeddings rows.

✔  AFTER THIS PROMPT — DO THESE STEPS:

1.  Run:  python backend/face/register.py --name "Yashit" --role admin --language hinglish

2.  Stand in front of camera  →  follow the 5 photo prompts  →  should print "Registered!"

3.  Run:  python backend/face/scanner.py  →  stand in front  →  should say your name

4.  Cover the camera and wait 12 seconds  →  should print one of the timeout fallback lines

5.  Open DB Browser  →  check face_embeddings table  →  should have 5 rows for Yashit

6.  Run:  git commit -m "Phase 3: Face recognition working"

PHASE 4 — VOICE ENGINE   ( Day 3 Morning — Coding )

ℹ  WHERE to run this prompt:  Cursor Composer  →  backend/voice/ folder open in sidebar  →  paste Prompt 4 below.

⚠  The models/ folder is empty right now. Coqui TTS will use a default voice until Phase 4B (voice cloning) is done. This is completely normal and expected.

How the Voice System Works

YOU SPEAK  →  JARVIS LISTENS:
   Microphone captures audio
   webrtcvad detects when you stop speaking (1.5 sec silence)
   Whisper transcribes the audio  →  returns text + detected language
JARVIS RESPONDS  →  YOU HEAR:
   Response text  →  tone_mapper picks the emotion
   emotion_voice.py adds voice speed and style parameters
   Coqui TTS generates audio in your cloned voice
   (RVC adds emotion layer on top — after Phase 4B)
   playsound plays the audio file
WAKE WORD  (always running in background):
   Vosk listens on a background thread using very little CPU
   Detects:  "Hey Jarvis"  /  "Jarvis"  /  "Arre Jarvis"
   Triggers a callback function when detected  →  UI activates

PROMPT  #4

WHERE:  Cursor Composer  —  backend/voice/ folder open     WHEN:  Day 3 Morning — after Phase 3 face recognition is tested

WHAT TO BUILD

Build the complete voice system for JARVIS-AI.

All 5 files go inside backend/voice/

FILE 1  —  backend/voice/stt.py  ( Speech to Text )

Use openai-whisper loaded locally. Model size: "small" — best balance of speed and Hindi accuracy.

Class: SpeechToText

__init__(model_size="small"):

Load the Whisper model on initialization.

Print "Whisper model loaded" when ready.

listen_and_transcribe()  →  returns dict:

Open microphone using PyAudio.

Use webrtcvad (Voice Activity Detection) to detect when you are speaking.

Record audio while voice is detected.

Stop recording after 1.5 seconds of silence.

Save audio to a temporary WAV file.

Call whisper_model.transcribe(file, language=None)

Note: language=None means Whisper auto-detects the language.

Return:  { "text": str, "language": str, "confidence": float }

transcribe_file(path)  →  returns same dict format:

Transcribe any existing WAV or MP3 file.

FILE 2  —  backend/voice/tts.py  ( Text to Speech )

Use Coqui TTS with YourTTS model — free and multilingual.

At the top, define these dictionaries:

VOICE_MODELS:

"male"   →  read from env MALE_VOICE_MODEL, fallback to default Coqui

"female" →  read from env FEMALE_VOICE_MODEL, fallback to default Coqui

EMOTION_SPEED:

happy=1.15   sad=0.80   calm=1.00

urgent=1.25  sarcastic=0.90  caring=0.85

FILLER_WORDS per language:

hinglish:  "Hmm..." / "Haan toh..." / "Dekho..." / "Suno..."

hindi:     "Haan..." / "Theek hai..." / "Suno ji..."

english:   "Hmm..." / "Well..." / "Let me see..."

bhojpuri:  "Haan beta..." / "Theek ba..." / "Suno raja..."

Class: TextToSpeech

__init__(voice="male"):

Load the TTS model for the given voice.

Initialize audio player.

speak(text, emotion="calm", language="hinglish", add_filler=True):

If add_filler is True and the text is longer than 50 characters:

Prepend a random filler word from the matching language bank.

Apply EMOTION_SPEED[emotion] as the speaking rate multiplier.

Split the text into individual sentences.

For each sentence: generate audio then immediately play it.

This creates a streaming effect — Jarvis starts speaking right away.

Log the total time taken to generate and play.

FILE 3  —  backend/voice/wake_word.py  ( Always-On Detection )

Use Vosk — free, fully offline, uses very little CPU.

WAKE_WORDS list:

"hey jarvis"  /  "jarvis"  /  "arre jarvis"  /  "yo jarvis"  /  "jarvis sun"

Class: WakeWordDetector

__init__(model_path="vosk-model-small-en-us-0.15"):

Load the small Vosk model. It downloads automatically on first run (around 10 MB).

Initialize the speech recognizer.

start(callback_fn):

Run in a daemon background thread so it never blocks the main program.

Continuously stream microphone audio to Vosk.

If any wake word is found in the transcript:

Print "WAKE WORD DETECTED"

Call callback_fn()

Wait 2 seconds before listening again (to avoid double-triggering).

stop():

Set a stop flag so the thread exits cleanly.

FILE 4  —  backend/voice/emotion_voice.py  ( Emotion Detection )

Detect emotion from the input text and return voice parameters.

EMOTION_KEYWORDS dictionary:

urgent:    "jaldi" / "emergency" / "abhi" / "turant" / "quick" / "asap"

happy:     "badhiya" / "awesome" / "great" / "khushi" / "maza" / "yay"

sad:       "sad" / "dukhi" / "bura laga" / "pareshan" / "tension"

sarcastic: "haan bilkul" / "sure sure" / "of course" / "obviously"

caring:    "theek ho" / "sab theek" / "help" / "pareshani" / "chinta"

detect_emotion(text)  →  returns emotion string:

Lowercase the input text.

Count keyword matches for each emotion category.

Return the emotion with the most matches.

Default to "calm" if no keywords match.

get_voice_params(emotion, time_of_day)  →  returns dict:

Return:  { speed_multiplier, filler_word, pause_ms, intensity }

Important: If the time is late night (after 10pm), always return calm params

regardless of what emotion was detected.

FILE 5  —  backend/voice/api.py  ( FastAPI Routes )

Create a FastAPI router with prefix="/voice" and these routes:

POST /voice/listen

Start recording and return the transcript dict when done.

POST /voice/speak

Body:  { text, emotion, voice, language }

Play the audio and return how many milliseconds it took.

WS /voice/stream

WebSocket that streams real-time microphone audio level data.

Used by the frontend VoiceWave component to show the waveform.

GET /voice/status

Return current state:  "speaking" or "listening" or "idle"

✔  AFTER THIS PROMPT — DO THESE STEPS:

1.  Run:  python backend/voice/stt.py   →   speak something in Hindi  →   should print the Hindi text

2.  Run:  python backend/voice/tts.py   →   should say "Namaste main JARVIS hoon" out loud

3.  Run:  python backend/voice/wake_word.py   →   say "Hey Jarvis"  →   DETECTED should print

4.  Note: Voice will sound like the default Coqui voice until Phase 4B cloning is done — that is expected

5.  Run:  git commit -m "Phase 4: Voice engine STT, TTS, wake word done"

PHASE 4B — VOICE CLONING   ( Day 3–4, No Cursor Needed )

This phase has no Cursor prompt. It is entirely manual work — recording and training.

ℹ  Plan 2 to 4 hours for recording sessions, then leave training running overnight. Voice quality directly depends on recording quality. Do not rush this phase.

Stage A — Recording Setup

1.  Open Audacity  —  Go to Edit  →  Preferences  →  Quality  →  set Sample Rate to 22050 Hz  →  set Format to 32-bit float

2.  Set to Mono  —  In Audacity: Tracks  →  Add New  →  Mono track. Do not use Stereo.

3.  Find a quiet location  —  Best option: sit inside a clothes closet. The fabric absorbs echo perfectly. No fan, no AC, no TV in background.

4.  Mic distance  —  Sit 15 to 20 cm from your microphone. Keep this same distance for EVERY recording.

5.  Export format  —  File  →  Export  →  Export as WAV  →  Signed 16-bit PCM  →  22050 Hz  →  Mono

Stage B — Record Your Male Voice (Your Voice)

Part 1 — Main recordings (50 files)

Read your 50 pre-written sentences in a calm and natural voice. This is your foundation voice — the most important recordings.

Save all 50 files to:  voice_data/male/calm/
File naming:           male_calm_001.wav, male_calm_002.wav, ... male_calm_050.wav
Tips:
   Speak naturally — not like a robot or a news announcer
   Same energy level throughout all 50 recordings
   If you mess up a sentence, stop and re-record just that one file
   Take a break every 15 to 20 sentences — voice fatigue affects quality

Part 2 — Emotion recordings (60 files = 10 sentences × 6 emotions)

Pick any 10 sentences from your list. Record each one 6 times with different emotions.

EMOTION 1 — CALM        →  voice_data/male/calm/
   Relaxed, steady, normal conversational tone
   Example: "Theek hai, main dekh leta hoon"
EMOTION 2 — HAPPY        →  voice_data/male/happy/
   Excited, upbeat, slightly faster, smile in your voice
   Example: "BHAI YEH TOH EKDUM MAST HAI!"
EMOTION 3 — URGENT       →  voice_data/male/urgent/
   Fast, sharp, no pauses, direct and to the point
   Example: "Jaldi karo! Time bilkul nahi hai!"
EMOTION 4 — SAD          →  voice_data/male/sad/
   Slow, low energy, slightly softer
   Example: "Haan... samajh gaya... theek hai..."
EMOTION 5 — SARCASTIC    →  voice_data/male/sarcastic/
   Dry and flat tone, slight pause before the last word
   Example: "Haan bilkul... bahut bada kaam tha..."
EMOTION 6 — CARING       →  voice_data/male/caring/
   Soft, warm, gentle, a little slower than normal
   Example: "Sab theek ho jayega, chinta mat karo"
File naming per emotion:
   male_happy_001.wav, male_happy_002.wav ... male_happy_010.wav

Stage C — Record Female Voice

ℹ  Ask a friend or sister to record the same 50 main sentences plus 60 emotion files. Same Audacity setup. Same mic distance. Save to voice_data/female/ with the same folder structure.

Stage D — Create Metadata CSV Files

For each emotion folder (12 folders total), create a file called metadata.csv

Format of each line:  filename_without_extension|sentence_text
Use a pipe character ( | ) as separator. No quotes, no commas.
Example file:  voice_data/male/calm/metadata.csv
   male_calm_001|Yaar aaj bahut kaam hai mujhe
   male_calm_002|Theek hai samajh gaya dekh leta hoon
   male_calm_003|JARVIS system check ho gaya sab theek hai
   ...50 lines total
Do this for all 12 folders:
   male/calm, male/happy, male/urgent, male/sad, male/sarcastic, male/caring
   female/calm, female/happy, female/urgent, female/sad, female/sarcastic, female/caring

Stage E — Install Coqui TTS and Train Voice Models

Install Coqui TTS:
   pip install TTS
   tts --list_models     ← verify it installed correctly
Train your MALE voice model:
   tts --model_name "tts_models/multilingual/multi-dataset/your_tts" \
       --train_csv "voice_data/male/calm/metadata.csv" \
       --eval_csv  "voice_data/male/calm/metadata.csv" \
       --output_path "models/male_voice/"
Training time estimate:
   CPU only  →  3 to 6 hours  (run this overnight)
   NVIDIA GPU  →  30 to 45 minutes
Train your FEMALE voice model (same command, different paths):
   tts --model_name "tts_models/multilingual/multi-dataset/your_tts" \
       --train_csv "voice_data/female/calm/metadata.csv" \
       --output_path "models/female_voice/"
Test the output after training:
   tts --text "Namaste main JARVIS hoon aur main aapki madad ke liye hoon" \
       --model_path "models/male_voice/best_model.pth" \
       --out_path "test_male_voice.wav"
Play test_male_voice.wav  →  it should sound like you.
If it sounds robotic or wrong  →  record 20 more sentences and retrain.

Stage F — Install RVC and Train 12 Emotion Models

Install RVC WebUI:
   git clone https://github.com/RVC-Project/Retrieval-based-Voice-Conversion-WebUI
   cd Retrieval-based-Voice-Conversion-WebUI
   pip install -r requirements.txt
   python infer-web.py
   Opens in your browser at  http://localhost:7860
In the RVC WebUI, go to the Train tab and do this 12 times (one per emotion):
   Model Name:    male_happy   (then male_sad, male_urgent, etc.)
   Upload files:  drag all WAV files from  voice_data/male/happy/
   Epochs:        150
   Click Train    →   wait 20 to 30 minutes per model
   Save the model after each one finishes
Train in this order — male first, then female:
   male_calm    male_happy    male_urgent    male_sad    male_sarcastic    male_caring
   female_calm  female_happy  female_urgent  female_sad  female_sarcastic  female_caring

Stage G — Test the Final Cloned Voice with Emotion

Step 1:  Generate base voice with Coqui TTS
   tts --text "Bhai yeh system toh kamal ka hai!" \
       --model_path "models/male_voice/best_model.pth" \
       --out_path "step1_coqui.wav"
Step 2:  Apply emotion with RVC
   In RVC WebUI  →  go to Inference tab
   Input audio:   step1_coqui.wav
   Model:         male_happy
   Output:        final_happy.wav
   Click Convert
Play final_happy.wav
It should sound like YOU speaking with happy excited energy.
If the quality is bad  →  record more sentences and retrain the Coqui model.
Test all 6 emotions this way before moving to Phase 5.

✔  AFTER THIS PROMPT — DO THESE STEPS:

1.  Update your .env file:   MALE_VOICE_MODEL=./models/male_voice/best_model.pth

2.  Update your .env file:   FEMALE_VOICE_MODEL=./models/female_voice/best_model.pth

3.  Restart backend and run tts.py  →  should now speak in your cloned voice

4.  Test all 6 emotions using the voice tester

5.  Run:  git commit -m "Phase 4B: Voice cloning complete — male and female with 12 emotion models"

PHASE 5 — AI BRAIN + PERSONALITY ENGINE   ( Day 4 )

ℹ  WHERE to run this prompt:  First open Terminal 1 and run  "ollama serve"  —  keep it running. Then Cursor Composer  →  backend/ai/ folder  →  paste Prompt 5.

Set Up Ollama First

In Terminal 1 (keep this terminal open always):
   ollama serve
   You should see:  "Ollama is running on http://localhost:11434"
Test that Ollama works:
   ollama run llama3.1
   Type:  "Say hello in Hinglish"
   It should respond something like:  "Kya haal hai! Hello bhai!"
   Type  /bye  to exit
If the model is not downloaded yet:
   ollama pull llama3.1     ← downloads 4.7 GB

The 5 Personality Types

| TYPE | USED FOR WHOM | LANGUAGE | TONE AND STYLE |
| --- | --- | --- | --- |
| 1 — Tech / Admin | Yashit (the admin) | Hinglish | Casual, witty, sarcastic. Uses bhai, yaar, bro. |
| 2 — Regular Hindi | Simple users | Pure Hindi | Patient, formal, simple words, uses aap |
| 3 — Elder / Bhojpuri | Grandparents, elders | Bhojpuri + Hindi | Very respectful, warm, slow and clear |
| 4 — Professional | Work contacts | English only | Formal, precise, no slang, executive style |
| 5 — Child / Young | Kids | Simple Hinglish | Fun, encouraging, playful, short sentences |

PROMPT  #5

WHERE:  Cursor Composer  —  backend/ai/ folder open     WHEN:  Day 4 — after voice cloning has been started (can run in parallel)

WHAT TO BUILD

Build the AI brain and per-user personality system for JARVIS-AI.

All files go inside backend/ai/

Prerequisite: ollama serve must be running on port 11434.

FILE 1  —  backend/ai/brain.py

Class: AIBrain

__init__(model=None):

self.model = model or read OLLAMA_MODEL from .env, default "llama3.1"

self.base_url = read OLLAMA_URL from .env, default "http://localhost:11434"

Test the connection on init. Print "Ollama connected" on success or the error.

async stream_response(user_id, message, system_prompt, history=[]):

Build messages list:  [system message]  +  history  +  [current user message]

Call ollama.chat(model, messages, stream=True)

Yield each word or chunk as it arrives  —  this streams the response in real time.

After the full response is complete, call confidence_check(full_response).

confidence_check(response_text)  →  returns float:

LOW_CONFIDENCE_PHRASES to check for:

"i dont know"  /  "pata nahi"  /  "nahi malum"  /  "not sure"

"sure nahi"  /  "samajh nahi"  /  "unclear"  /  "no idea"

"mujhe nahi pata"  /  "sorry i"  /  "i cannot"

If any of these are found in the response  →  return 0.2  (low confidence)

Otherwise  →  return 0.9  (high confidence)

generate_sync(prompt, system="")  →  returns str:

Non-streaming version for internal use.

Return the complete response as a single string.

FILE 2  —  backend/ai/personality.py

Write the function:  generate_system_prompt(user_profile: dict)  →  returns str

This function reads the user profile and returns a complete system prompt string.

Also write:  get_personality_type(user_profile)  →  returns int (1 to 5)

Logic to pick the correct type based on profile fields.

Write these 5 system prompts exactly as shown:

TYPE 1  —  (role="admin" OR personality_style="tech"):

You are JARVIS, a highly intelligent AI assistant built for Yashit.

Language: Hinglish — mix Hindi and English naturally, around 60% Hindi and 40% English.

Tone: Casual, slightly sarcastic, witty. Use bhai, yaar, bro naturally.

Energy: High. Get to the point quickly. No unnecessary filler.

References: Startup culture, tech, coding, entrepreneurship.

Format: Short punchy responses unless a detailed explanation is needed.

Example style: "Haan bhai, check hua — sab theek hai. Aage batao."

Never sound robotic. Talk like a smart friend who happens to be an AI.

TYPE 2  —  (language_pref="hindi" AND role="user"):

Aap JARVIS hain, ek helpful AI assistant.

Baat karo: Seedhi saral Hindi mein — koi English nahi.

Tone: Formal aur patient. Hamesha "aap" use karo, "tum" nahi.

Chhote chhote sentences. Technical words avoid karo.

Example: "Haan ji, aap ne sahi kaha. Main abhi yeh kaam karta hoon."

TYPE 3  —  (language_pref="bhojpuri"):

Tu JARVIS haath, ek helpful AI.

Boli: Bhojpuri aur Hindi milaake bolo. Izzatdar raho hamesha.

Words to use: ji, beta, raja, bhaiya, tohar, hamar.

Pace: Dheere dheere, clearly bolo. Chhote sentences.

Example: "Haan beta, theek ba. Tohar kaam ho jai abhi."

Bahut warm aur caring raho.

TYPE 4  —  (language_pref="english" OR personality_style="professional"):

You are JARVIS, a professional AI assistant.

Language: English only. No Hindi, no slang.

Tone: Formal, precise, efficient. Like a real executive assistant.

Format: Clear and structured. Use numbered lists when appropriate.

Example: "Understood. I have noted your request and will complete it immediately."

TYPE 5  —  (role="child"):

You are JARVIS, a super fun and friendly helper!

Language: Simple Hinglish — easy words only, nothing complicated.

Tone: Encouraging, playful, enthusiastic!

Responses: Short, simple, exciting.

Example: "Haan yaar! Bilkul karte hain! Bohot maza aayega!"

Never say anything scary. Always be supportive and fun.

FILE 3  —  backend/ai/memory.py  ( ChromaDB Memory )

Class: UserMemory

__init__(chroma_path):

Initialize ChromaDB PersistentClient at chroma_path.

get_collection(user_id):

Get or create a ChromaDB collection named  "user_{user_id}"

Admin (user_id=1) can request any user ID to access their collection.

add_memory(user_id, text, metadata={})  →  returns str:

Add text and metadata to the user collection.

Metadata can include:  { type: "fact/conversation/task", timestamp: ... }

search_memory(user_id, query, top_k=5)  →  returns list of dicts:

Run a semantic search in the user collection.

Return the top_k most relevant memories with their distance scores.

get_recent(user_id, limit=10)  →  returns list of dicts:

Return the last N memories ordered by timestamp.

admin_search_all(query, top_k=3)  →  returns dict:

Search across ALL user collections at once.

Return format:  { user_id: [results], user_id: [results], ... }

FILE 4  —  backend/ai/context.py  ( Context Builder )

Write the function:  build_context(user_id, message, history, user_profile)  →  returns list

This function builds the complete message list to send to Ollama:

1. Generate system_prompt from personality.generate_system_prompt(user_profile)

2. Search ChromaDB for memories relevant to the current message (top 3)

Prepend to the system prompt:  "Relevant memories:
" + the memories

3. Include the last 10 messages from conversation history as user/assistant pairs

4. Add the current message as the final user message

Return a list of  { "role": "...", "content": "..." }  dicts.

FILE 5  —  backend/ai/api.py  ( FastAPI Routes )

Create a FastAPI router with these routes:

POST /ai/chat

Body:  { user_id, message, voice, language }

Call build_context()  →  call stream_response()  →  run confidence_check()

Stream response tokens via WebSocket or return full response as JSON.

Save the exchange to conversations table and ChromaDB memory.

GET /ai/memory/{user_id}

Return the user memories. Admin can pass any user_id and it works.

DELETE /ai/memory/{user_id}

Clear all memories for that user. Admin only for other users.

✔  AFTER THIS PROMPT — DO THESE STEPS:

1.  Make sure Terminal 1 has  "ollama serve"  running first

2.  Run:  python backend/ai/brain.py --test  →  ask it something  →  should respond in Hinglish

3.  Test with a different user_id profile (elder type)  →  should respond in Bhojpuri / respectful style

4.  Test memory: add a memory, then ask a related question  →  should recall it correctly

5.  Run:  git commit -m "Phase 5: AI brain, 5 personalities, ChromaDB memory done"

PART 1 SUMMARY — WHAT YOU HAVE BUILT

ℹ  After completing all steps in Part 1, this is what should be fully working before you open Part 2.

| PHASE | WHAT IS BUILT AND WORKING |
| --- | --- |
| 0 — Pre-Setup | Tools installed, all downloads done, 50 recording sentences written |
| 1 — Structure | All folders and files created, git initialized, venv active |
| 2 — Database | 10 SQLite tables, all CRUD functions, Yashit admin seeded, ChromaDB ready |
| 3 — Face | Camera scans, identifies Yashit, fallback lines for unknown faces |
| 4 — Voice Engine | Whisper STT, Coqui TTS, Vosk wake word, emotion detection all working |
| 4B — Voice Cloning | Male voice + female voice cloned, 12 emotion models trained in RVC |
| 5 — AI Brain | Ollama connected, all 5 personality types working, ChromaDB memory active |

What Part 2 Covers

| PHASE | WHAT YOU WILL BUILD IN PART 2 |
| --- | --- |
| 6 | Multilingual Engine — Hindi, Hinglish, Bhojpuri auto-detect and format |
| 7 | Self-Learning — unknown questions saved, admin notified, queue managed |
| 8 | Safe Code Writer — Jarvis writes its own response functions safely |
| 9 | Conversation Skills — 25 types times 4 languages pre-written |
| 10 | Emotion Response Bank — 8 emotion types, tone mapper |
| 11 | 3D HiFi Jarvis HUD — boot animation, orb, all panels, drag and resize |
| 12 | Admin Panel — pending questions, code sandbox, user management, stats |
| 13 | Real-Time Conversation Panel — live feed, test mode, session analytics |
| 14 | Full Integration — all systems connected, one-click launch scripts |
| EXTRAS | 7 bonus hi-tech features to add after the core system is working |

4 Terminals — Always Keep These Running

| TERMINAL | COMMAND TO RUN | PORT | WHAT IT DOES |
| --- | --- | --- | --- |
| Terminal 1 (always on) | ollama serve | 11434 | Serves the LLaMA AI model |
| Terminal 2 (always on) | libretranslate --host 0.0.0.0 --port 5000 | 5000 | Translation engine |
| Terminal 3 (from Day 5) | python backend/main.py | 8000 | FastAPI backend server |
| Terminal 4 (from Day 7) | cd frontend then npm run electron | 3000 | React and Electron UI |

JARVIS AI  —  Part 1 Complete  —  Open Part 2 to continue with Phases 6 through 10

"Bhai, Part 1 khatam hua. Ab Part 2 kholo aur UI banao."